## Slide 1
Agile Methodology and Implementation
Presenter: Ahnaf Zaman

## Slide 2: Agile Roles
Product Owner
Scrum Master
Development Team
Testing Team
Each role in the Scrum team is important, as they work together to deliver a high-quality software in
a collaborative and efficient manner. The roles include:

## Slide 3: Product Owner
The product owner is the main source of communication between the clients/stakeholders and the development team. Responsibilities of a Product owner includes defining the backlog containing a list of features and requirements and to communicate the client’s vision and end goals for the product to the team. The product owner ensures that the team is on track with the development process with respect to timeline, additions/changes in requirements and provides support throughout the process.

## Slide 4: Scrum Master
The Scrum Master is responsible for facilitating the Scrum processes and helping the team understand and adhere to the rules and practices. The Scrum master also serves as a mentor to the team throughout the development process and helps to remove any obstacles that may be blocking the team's progress.

## Slide 5: Development Team
The Development team is responsible for understanding the requirements, building the product incrementally and delivering a potentially usable part of the product at the end of each sprint. The development team should have all the skills required to turn the product backlog into a working product.

## Slide 6: Testing Team
The Testing team is responsible for testing the product every sprint after the development process is complete and report defects/inconsistencies according to business requirements. They are also responsible for ensuring the deliverable satisfies quality standards and is ready for deployment at the end of each sprint.

## Slide 7: Phases of SDLC IN AGILE
Requirements gathering
The product owner works with the clients and stakeholders to determine and prioritize the product requirements. The requirements are then written down as user stories including summary and descriptions of a feature or a requirement from the end-user's perspective.
Planning
The development team, testing team, product owner, and Scrum Master work together to plan the sprint. They review the product backlog, decide which user stories to include in the sprint based on timeline and capacity, and estimate the effort required to complete each story.
Sprint
The development team focuses on delivering a working part of the software product to the testing team who then tests it against business requirements and report defects. The team works on the user stories that were prioritized during planning and deliver the potentially useable part of the product at the end of the sprint.
Review
After the completion of a sprint, the team carries out a sprint review with the clients and stakeholders to provide a demonstration of the working software. The clients and stakeholders then provide feedback which helps the team to evaluate what is working and what is what needs to be improved.
Retrospective
The sprint retrospective is a meeting where the team reflects on the completed sprint, analyze their performance and identify areas for improvement. The team discusses the negatives and positives, and determine actions for improve which is tracked in the future sprints.

## Slide 8: Differences if we were to have used Waterfall Approach
Requirements gathering
The requirements gathering phase is much more extensive and takes longer as there is a lack of flexibility in terms of adding to or changes requirements during the development process. The requirements are gathered from clients/stakeholders and are exhaustively documented, including specifications, constraints, and expected results.
Design
the design team creates a detailed design/mocks of the software, including specifications for each feature and associated components. The team then creates plans for how the software will be built and tested. The plans include time-lines, strategies, hardware/software specifications, tech stack and all the tools and frameworks that will be used.
Implementation
The development team builds the software based on the design and specifications provided in the previous phases.
Testing
The testing team tests the software to ensure that it meets the requirements and specifications, and reports any defects after development of the entire product is complete.
Deployment and Maintenance
The product after passing through testing phase is deployed and is followed by maintenance to provide any updates or enhancements to the product.

## Slide 9: The Choice: Agile vs Waterfall
The choice between a Waterfall and an Agile approach depends on the type of project and various other factors. Some factors to consider include time-line, complexity, budget and team’s preference. Even though waterfall approach provides solid requirements and thorough documentation, it is not as flexible as Agile. Based on our project, the choice was simple as Agile provided a lot more flexibility in terms of sudden requirement changes, transparency at every step as well as incremental and iterative development of the product. It allowed the team to fix defects early on and also allowed for opportunities to enhance and improve the product utilizing the team’s own feedback as well as the client’s feedback.